## Slide 1
NCAA DATA STRATEGY TEAM
Predicting the NCAA Champion
An AI-Driven Agentic Solution on Google Cloud
BigQuery • BQML • AI.GENERATE • Data Agents • Gemini Enterprise
Lead Architect Briefing — 7-Person Execution Plan

## Slide 2
SQUAD
Team Allocation — 7 People, Parallel Swimlanes
Engineering unblocks Science; Analytics & Captain build the agentic and pitch layers concurrently.
Role | # | Owns
Team Captain | 1 | Catalog discovery, project management, pitch synthesis
Data Engineers | 2 | BigQuery schema, pipelines, table structuring
Data Scientists | 2 | BQML training, feature selection, prediction logic
Analytics Engineers | 2 | AI.GENERATE prompt routines, agent configuration

## Slide 3
PHASE 1 • ~20%
Data Discovery & Engineering
Metadata Scanning — Knowledge Catalog
OWNER: TEAM CAPTAIN
Enumerate all mapped BigQuery assets; export dataset → table → column inventory
Filter for NCAA entities: team stats, games, brackets, rosters, seeds, advanced metrics
Score datasets on coverage, freshness & grain; flag join keys and quality risks
Deliver a one-page Data Map for the Data Scientists
Dataset Structuring — BigQuery
OWNER: DATA ENGINEERS
Build staging → curated → feature layers (stg / dim / fct)
feat_team_season: one row per team-season, the modeling spine
Partition facts by season, cluster by team_id; enforce types
Add SQL data-quality assertions so models trust the inputs

## Slide 4
PHASE 2 • ~30%
ML & AI Implementation
BQML Championship Prediction
OWNER: DATA SCIENTISTS
Matchup model (primary): P(A beats B) — the reusable unit
Feature selection via importance; prefer differential features (A−B)
Train LOGISTIC_REG + BOOSTED_TREE; compare with ML.EVALUATE
Backtest on prior tournaments vs. seed-only baseline
Monte-Carlo bracket sim → P(champion) per team
AI.GENERATE Routines
OWNER: ANALYTICS ENGINEERS
Turn probabilities into plain-English "why they win/lose"
AI.GENERATE_TABLE → scouting cards (strength, weakness, X-factor)
Ground prompts in real feature values to prevent hallucination
Version prompt templates in a prompts table for reuse & audit

## Slide 5
PHASE 3 • ~20%
Agentic Architecture Blueprint
Executive
"Who wins & why?"
↓
Gemini Enterprise
Orchestration, reasoning, synthesis
↓
BigQuery Data Agent
NL → SQL, grounded in Catalog
↓
feat_team_season / fct_* tables
BQML models (ML.PREDICT)
AI.GENERATE narratives
Design Principles
Separation of concerns: Data Agent does trusted SQL over the governed model; Gemini reasons and presents.
Grounding chain: Catalog → curated tables → BQML → AI.GENERATE. Every claim traces to a query result.
Reusability: the agent points at a semantic layer, not hardcoded queries — swap the dataset, keep the pattern.

## Slide 6
PHASE 4 • ~20%
Executive Pitch Runsheet (5–10 min)
Owner: Team Captain (synthesis) — all contribute slides. Prediction-first storytelling.
Time | Section | Content
0:00-1:00 | Hook | The champion prediction + confidence, upfront
1:00-3:30 | Architecture | Diagram; why Data Agent + Gemini split; why BQML in-warehouse
3:30-6:30 | Strategy / Findings | Contenders, scouting cards, key drivers, backtest vs. baseline
6:30-8:30 | Consulting (66deg) | How the agentic pattern generalizes to client work
8:30-10:00 | Close + Q&A | Restate prediction, impact, next steps

## Slide 7
CONSULTING • 66DEGREES
Reusing the Agentic Pattern
A Repeatable Accelerator
"Governed data + BQML + agentic narration" is a template for any client with a warehouse and a decision to make.
Same architecture — Catalog → curated model → BQML → Data Agent → Gemini — different domain.
Package it as a 2-week discovery-to-agent engagement that lowers time-to-value for clients already on GCP.
Drop-in Use Cases
Churn & retention prediction
Demand forecasting
Risk & fraud scoring
Sales pipeline win-probability
Executive "ask-your-data" assistants

## Slide 8
PHASE 5 • CONTINUOUS
Assessment Matrix vs. Judging Criteria
Self-score before submission; every criterion has a named owner and evidence to show.
Criterion | How We Satisfy It | Evidence | Owner
Technical Execution | BQML w/ backtests, in-warehouse AI.GENERATE, live agent flow | ML.EVALUATE metrics, agent Q&A | Data Scientists
Discovery & Growth | Rigorous Catalog scan to Data Map; documented learning | Data Map, dataset scoring | Captain + Data Eng
Value & Impact | Prediction beats seed-only baseline; quantified reuse | Accuracy delta, business case | Data Sci + Captain
Storytelling | Tight prediction-first narrative, grounded scouting cards | Runsheet, scouting cards | Captain + Analytics

## Slide 9
EXECUTION
Critical Path & Risks
Blocker to Watch
feat_team_season must land day 1. Phase 2 can't start until the feature spine is stable. Data Scientists prototype on a sample in parallel.
Biggest Risk
Ungrounded LLM claims. Force AI.GENERATE to consume real feature values; demo the grounding chain live.
Time Trap
Over-engineering the model. A backtested matchup model + clean bracket sim beats a fancy model with a broken narrative.

## Slide 10
THE ASK
Prediction-First. Grounded. Reusable.
Champion call with a probability, backed by backtests vs. the seed-only baseline.
Agentic architecture where every answer traces to a governed query.
66degrees accelerator ready to redeploy on the next client's warehouse.